## Slide 1
ORACLE V5
INFRASTRUCTURE SETUP
GitHub · Supabase · Environment · Agent Layer
second-shot organisation // v5.0 // INTERNAL

## Slide 2
02 / CURRENT STATE
Situation Report
GITHUB
Repository status unclear — no confirmed org ownership, branch hygiene unknown.
SUPABASE
Project created but empty. No tables, no auth config, no storage buckets.
ORACLE V5
Frontend running locally. Backend not connected to any persistent data layer.
ENV VARS
API keys not formalised. Risk of accidental exposure in frontend bundle.
MIA AGENT
Agent logic present but operating without approved database routes.

## Slide 3
03 / TARGET STATE
Target Configuration
[01]
Code lives in second-shot/ORACLE-V5 on GitHub under org ownership.
[02]
Supabase project wired: tables defined, auth enabled, storage configured.
[03]
Environment variables stored in .env — never embedded in client bundle.
[04]
Oracle V5 backend communicates with Supabase via server-side API only.
[05]
Mia agent reads and writes exclusively through approved API routes.

## Slide 4
04 / GITHUB SETUP
Repository & Source Control
ORGANISATION
second-shot — not a personal account.
REPO NAME
ORACLE-V5
DEFAULT BRANCH
main — protected, no direct pushes.
FEATURE BRANCHES
feature/* or fix/* prefix, PR to merge.
COMMIT STYLE
Atomic commits. Message: type(scope): detail
PUSH CHECKLIST
.env never committed .gitignore covers secrets Build passes before push No console.log secrets
TAGS
Semantic version tags on stable releases e.g. v5.0.0, v5.1.0

## Slide 5
05 / SUPABASE SETUP
Database & Backend Services
PROJECT
One Supabase project per environment (dev / prod). Named clearly.
TABLES
Define schema first. Core tables: users, sessions, oracle_log, mia_actions.
AUTH
Enable Supabase Auth. Use Row-Level Security on all user-facing tables.
STORAGE
Create buckets for any file uploads. Set public/private policy explicitly.
API KEYS
anon key (safe for client) · service_role key (server only — never expose).
EDGE FUNCS
Optional: run server logic close to data without a separate backend server.

## Slide 6
06 / ENVIRONMENT VARIABLES
Secrets Management
RULE: Secrets never touch the frontend bundle.
# .env (git-ignored — never commit)
SUPABASE_URL=https://xxxx.supabase.co
SUPABASE_SERVICE_ROLE_KEY=eyJ... # server only
VITE_SUPABASE_URL=https://xxxx.supabase.co
VITE_SUPABASE_ANON_KEY=eyJ... # safe for client
OPENAI_API_KEY=sk-... # server only
▸ VITE_ prefix → exposed to browser. Use only for non-secret public config.
▸ No VITE_ prefix → server-side only. Never reference in frontend code.
▸ GitHub Secrets → store prod keys in repo Settings › Secrets for CI/CD.
▸ .env.example → commit a template with blank values so devs know what's needed.

## Slide 7
07 / ORACLE V5 CONNECTION
Backend → Supabase Link
BROWSER (React / Vite)
API ROUTES (server)
SUPABASE SDK
SUPABASE CLOUD
→
→
→
1. Browser sends fetch() to /api/* — never directly to Supabase.
2. API route authenticates the request, validates inputs, then calls Supabase SDK.
3. Supabase SDK uses service_role key (env-var only) to interact with the database.
4. Results returned to browser — clean, validated, never raw DB rows.

## Slide 8
08 / MIA AGENT LAYER
Agent Data Access Rules
NO DIRECT DB ACCESS
Mia never queries Supabase directly. All reads and writes go through Oracle V5 API routes which enforce auth and validation.
APPROVED ROUTES ONLY
A whitelist of /api/* endpoints defines what Mia can do. Any route not on the list is unreachable by agent logic.
AUDIT TRAIL
Every agent action is logged to oracle_log table: timestamp, action, payload hash, result status. Immutable append-only rows.
RATE LIMITING
API routes apply per-agent rate limits. Runaway loops can't flood the DB. Circuit breaker pattern on repeated failures.

## Slide 9
09 / SAFETY RULES
Non-Negotiable Protocols
BACKUP FIRST
Export full project zip before any push or migration. Store locally.
NO SECRET COMMITS
Run git diff --staged before every commit. Flag any key patterns.
COMMIT CHECKPOINTS
Tag working states: v5.0-stable, v5.1-supabase-wired, etc.
REVIEW .gitignore
.env, .env.local, *.pem, node_modules, dist/ — all ignored.
BRANCH BEFORE BREAK
Never modify main directly. Feature branch → PR → review → merge.
TEST BEFORE PUSH
npm run build must pass. No broken builds on main. Ever.
ROTATE ON EXPOSURE
If a key leaks: revoke immediately in Supabase / provider dashboard.
LEAST PRIVILEGE
Mia agent key has read/append only. service_role never leaves server.

## Slide 10
10 / NEXT ACTIONS
Execution Sequence
STEP 01
EXPORT
Zip full ORACLE-V5 project. Verify contents. Store backup.
STEP 02
GITIGNORE
Confirm .env and secrets are excluded. Audit .gitignore.
STEP 03
COMMIT
git init (if needed). Stage all. Commit: 'chore: initial v5 export'
STEP 04
PUSH
git remote add origin git@github.com:second-shot/ORACLE-V5.git && git push -u origin main
STEP 05
SUPABASE SCHEMA
Define tables in Supabase SQL editor. Enable RLS. Test queries.
STEP 06
ENV WIRING
Create .env with Supabase URL + keys. Confirm server reads them.
STEP 07
BACKEND CONNECT
Initialise Supabase client in server-only module. Test round-trip.
STEP 08
MIA ROUTES
Implement /api/mia/* endpoints. Add logging to oracle_log table.
STEP 09
BUILD TEST
npm run build. Fix any env-var errors. Confirm no key leaks in bundle.
STEP 10
CHECKPOINT TAG
git tag v5.0-connected && git push origin --tags